**Name:**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Read over and understand the project breakdown | 3/18/19 | 3/18/19 |
| 2. Create low fidelity wireframes for half the pages | 3/18/19 | 3/18/19 |
| 3. Create low fidelity wireframes for other half of the pages | 3/19/19 | 3/24/19 |
| 4. Create mid fidelity wireframes for all of the pages | 3/19/19 | 3/24/19 |
| 5. Create all necessary files and finish the index.html file | 3/20/19 | 3/24/19 |
| 6. Finish about.html, contact.html, and wedding.html | 3/24/19 | 3/25/19 |
| 7. Identify proper color palettes | 3/25//19 | 3/26/19 |
| 8. Style all of the pages wjtb CSS | 3/25/19 | 3/26/19 |
| 9. Start Work on data visualization feature | 3/25/19 | 3/26/19 |
| 10. Finish work on data visualization feauture | 3/26/19 | 3/26/19 |